## Slide 1
ShopEase
Online Shopping Management System
Product Vision • Product Backlog • Sprint Planning
Ahmed Abdelsalam | Adam Elshal | Omar Abolenein
Ali Bakry | Mohamed Fathy | Aly Hassan Maher

## Slide 2
Agenda
01
Product Vision
Goals, target users, and what ShopEase aims to achieve
02
Problem Statement
Challenges in online shopping and our solution
03
Key Features
Core functionalities of the platform
04
Product Backlog
Prioritized list of 17 user stories
05
Sprint Planning
7 sprints covering the full development lifecycle
06
Roadmap & Risks
Timeline, challenges, and competitive advantage

## Slide 3
Product Vision
For online shoppers who need an efficient, secure, and personalized shopping experience, ShopEase is an online shopping platform that offers a smooth browsing experience, easy purchasing options, and a variety of payment methods.
AI Recommendations
Personalized product suggestions based on browsing history
Hassle-Free Checkout
Streamlined process to reduce cart abandonment
Quick Delivery
Real-time tracking ensuring transparency and trust

## Slide 4
Problem Statement
⚡ Slow & Complex Websites
Users face sluggish, confusing interfaces that waste time
🎯 No Personalization
Lack of tailored recommendations leads to missed purchases
🛒 Cumbersome Checkout
Multi-step processes cause cart abandonment and frustration
Impact: Frustration → Cart Abandonment → Slow Sales → Negative Brand Reputation

## Slide 5
Key Features
🤖
AI Recommendations
Personalized suggestions based on browsing & preferences
🔍
Easy Product Search
Quick search & filters to find products in seconds
💳
Multiple Payment Options
Credit card, PayPal, cryptocurrency & more
⚡
Fast Checkout
Streamlined process to reduce cart abandonment
📦
Order Tracking
Real-time delivery tracking to keep users updated
🎁
Loyalty Program
Points, discounts & special offers for repeat purchases

## Slide 6
Product Backlog (17 User Stories)
ID | User Story | Priority | Acceptance Criteria
PB1 | As a user, I want to Register an account | High | Account created with valid input
PB2 | As a user, I want to Log in securely | High | User logs in with valid credentials
PB3 | As a user, I want to Browse products | High | Products displayed by category
PB4 | As a user, I want to Search for products | High | Relevant search results appear
PB5 | As a user, I want to Filter products | High | Filters refine results correctly
PB6 | As a user, I want to View product details | High | Product info displayed clearly
PB7 | As a user, I want to Add items to cart | High | Items added successfully
PB8 | As a user, I want to Manage cart | High | Items updated/removed
PB9 | As a user, I want to Fast checkout | High | Checkout completes smoothly
PB10 | As a user, I want to Multiple payment options | High | Payment processed successfully
PB11 | As a user, I want to Order confirmation | High | Confirmation message shown
PB12 | As a user, I want to Track orders | Medium | Order status visible
PB13 | As a user, I want to Profile page | Medium | Profile can be updated
PB14 | As a user, I want to Product recommendations | Medium | Personalized items appear
PB15 | As a user, I want to Loyalty rewards | Medium | Points awarded correctly
PB16 | As a user, I want to Review products | Low | Reviews saved and displayed
PB17 | As a user, I want to Wishlist | Low | Items saved to wishlist

## Slide 7
Sprint Planning Overview (7 Sprints)
S1
Authentication & Setup
Enable users to access the system
📋 5 tasks | PB1, PB2
S2
Product Browsing
Allow users to explore products
📋 4 tasks | PB3–PB5
S3
Cart System
Enable shopping functionality
📋 3 tasks | PB6–PB8
S4
Checkout & Payment
Complete purchase process
📋 4 tasks | PB9–PB11
S5
Order Management
Improve post-purchase experience
📋 2 tasks | PB12
S6
Enhancements
Add smart features
📋 3 tasks | PB13–PB15
S7
Final Features & Testing
Finalize system
📋 3 tasks | PB16–PB17

## Slide 8
Sprint Backlogs: Sprints 1–4
Sprint 1: Authentication & Setup
S1-T1: Setup project environment
S1-T2: Design user database
S1-T3: Develop registration feature
S1-T4: Develop login system
S1-T5: Create basic UI pages
Sprint 2: Product Browsing
S2-T1: Setup product database
S2-T2: Build product listing page
S2-T3: Implement search feature
S2-T4: Add filters
Sprint 3: Cart System
S3-T1: Create product details page
S3-T2: Implement add to cart
S3-T3: Implement remove/update cart
Sprint 4: Checkout & Payment
S4-T1: Build checkout page
S4-T2: Add address input
S4-T3: Integrate payment methods
S4-T4: Implement confirmation

## Slide 9
Sprint Backlogs: Sprints 5–7
Sprint 5: Order Management
S5-T1: Build order history
S5-T2: Implement tracking system
Sprint 6: Enhancements
S6-T1: AI recommendations engine
S6-T2: Loyalty program implementation
S6-T3: Profile management
Sprint 7: Final Features & Testing
S7-T1: Reviews system
S7-T2: Wishlist feature
S7-T3: Testing & optimization (All PBs)
✅ Sprint 7 includes comprehensive testing of all 17 Product Backlog items for final release

## Slide 10
Roadmap & Timeline
Phase 1
Discovery & Research
4 weeks
Market research, user feedback & competitor analysis
Phase 2
Design & Prototyping
6 weeks
Wireframes, UI/UX design & user testing
Phase 3
Development & Testing
8 weeks
Platform development, payment & AI integration
Phase 4
Launch & Marketing
4 weeks
Final rollout, marketing campaign & user onboarding
Total Project Duration: 22 Weeks • Sprints: 7 • User Stories: 17

## Slide 11
Risks & Competitive Advantage
⚠️ Key Risks
Competition from established online stores
Maintaining product availability & stock levels
Ensuring AI recommendations are accurate
Security: protecting user data & transactions
Logistics: timely & accurate delivery
✅ Competitive Advantage
AI-driven personalized recommendations
Fast & easy checkout process
Wide variety of payment options (crypto included)
Excellent customer service & easy returns
Real-time delivery tracking

## Slide 12
Success Criteria
🔁
High User Retention
Repeat purchase rates and long-term engagement
😊
Customer Satisfaction
Ease of use and product availability feedback
🎯
Personalization Quality
Positive feedback on shopping recommendations
💰
Revenue Growth
Sales conversion rates and revenue increase
🛒
Low Cart Abandonment
Streamlined checkout reducing drop-offs
🚚
Efficient Fulfillment
Order fulfillment and delivery tracking accuracy

## Slide 13
ShopEase
Redefining Online Shopping
✅ 17 User Stories • 7 Sprints • 22-Week Roadmap
🤖 AI-powered personalization for every shopper
🔒 Secure, fast, and intuitive checkout experience
📦 Real-time tracking with full transparency
Omar Abolenein 242500282
Ali Bakry 242500276
Mohamed Hisham fathy 242-5-00120
Adam Ahmed Mohamed Mohamed Elshal 242-5-00052 5
Ahmed Sameh Mohamed Elsaid abdelsalam 242-5-00136 6
Ali Hassan Ali Maher 242-5-00610